We unfortunately didn’t realize the Kanban report was supposed to be done throughout the project. Most of our planning and communication happened in Discord. We built the board at the end based on how we remember the work going. So, some parts of this report come from our memory and our Discord messages instead of Trello tracking.

Workflow Definition

The board has 5 columns, Backlog, To Do (WIP: 6), In progress (WIP: 3), Testing (WIP: 2), and Done. The backlog held everything that was planned and is on the site. The WIP limits are there to stop one person from having too many things going on at the same time.
Though we didn't use the board, we had some unspoken rules for how we worked. Here’s how it’d apply to the Kanban report.
	Backlog to To Do – The work was defined, then claimed by a member.

To Do to In Progress – The assigned person would then start coding it.

In Progress to Testing – The person would test their code.

Testing to Done – A different member tries the code, then confirms whether or not the code works.

We split the work by pages, Nolan did the customer pages, Christopher did the shoe pages, and Thien did the order pages. The basic setup and structure was done by all members, things like the mainmenu and index page.

Metrics and Flow

Throughput was 20 cards total, and the average cycle time was about a day based on our conversations.

Bottleneck Analysis

Our most major bottleneck was the edit pages, since they took longer to write other pages slowed down. If we had been using the board, this bottleneck would’ve been obvious, since there would be objectives sitting in In Progress for longer than usual. Only after each edit page was done did things like testing began happening again. We could’ve caught the issue in Kanban, then rescheduled other tasks or have members who weren’t busy to help.

Continuous Improvement

Three changes we’d make if we did a project like this again:

1. Obviously use the board from day one. The entire process would’ve been simpler and more organized.

2. Break the edit pages into smaller sections, so we can get feedback and testing as the work is being done.

3. Adhere more strictly to schedule, since there were portions of time we were idle, and we eventually needed to cram tasks.